Phase 0 — Scope, FPM Baseline Teardown & Build-vs-Fork Gate

Project: Best-of-breed On-Premises Data Gateway monitoring for Power BI / Microsoft Fabric
Operator: Principal data/analytics engineer, internal tool
Pipeline mode: Lean merged path (incorporates the pipeline critique structural fixes at lean scale, reusing prior session research)

Framing correction (the critique's #1 point, adopted): This is NOT a greenfield discovery project. Microsoft's Fabric Platform Monitoring (FPM) already ships ~80% of a gateway observability stack. This pipeline is therefore a gap analysis that must terminate in an explicit build-vs-fork decision (§5) before any architecture or code is produced. Phase 4 branches on that decision.

1. Disambiguation — the three "gateways"

| Type | What it is | Host / runtime | Telemetry surface | In scope? |
| --- | --- | --- | --- | --- |
| On-premises Data Gateway | Customer-managed bridge between cloud (Power BI/Fabric) and on-prem/IaaS sources | Windows host machine (standard mode) you control | Local report/log files (*Report_*.log, Mashup/Query/Spatial logs), PerfMon counters, Windows Event Log, DataGateway PS cmdlets | YES — primary |
| Virtual Network (VNet) data gateway | Microsoft-managed serverless gateway into an Azure VNet | Serverless / managed — no host machine | Portal/REST diagnostic download (Parquet + JSONL): System Counters, Mashup Logs, Query Execution, Resource Consumption (CapacityUnitSeconds). 29-day retention (Mashup 48h). Unavailable under Fabric Private Link (MS docs) | CONDITIONAL — see §4 |
| API / app gateways (Azure API Management, App Gateway, etc.) | Network/API traffic routers | n/a | n/a | NO — excluded, do not conflate |

The critical, repeatedly-confirmed fact: on-prem and VNet gateways do not share a collection mechanism. On-prem = read local files on a host you own. VNet = pull a portal/REST download. A single collector design cannot serve both.

2. Monitoring surface map (every signal source)

| # | Signal source | What it exposes | Access method | Gateway type |
| --- | --- | --- | --- | --- |
| S1 | Gateway Performance logs — QueryExecution (15-col), QueryStart (7-col), QueryExecutionAggregation, SystemCounter | per-query duration, spool sizes, success/error, QueryType, DataSource; aggregated counters | Local CSV *Report_*.log files; on by default (standard mode) | On-prem |
| S2 | Gateway config / report files | gateway version, datasource list, cluster membership | Local files + GatewayProperties.json | On-prem |
| S3 | Windows PerfMon counters (gateway) | CPU, memory, mashup container counts/limits, system vs gateway CPU | PerfMon / typeperf on host; some surfaced in SystemCounter log | On-prem |
| S4 | Gateway verbose logs (Mashup / Query / Spatial) | detailed mashup engine traces, query strings (when additional logging on) | Local files; additional logging toggled in app | On-prem |
| S5 | DataGateway PowerShell module (Get-DataGatewayCluster*, etc.) | cluster/node inventory, status, member health | PS cmdlets / Fabric gateway REST | On-prem + VNet (inventory) |
| S6 | Fabric/Power BI Admin & Gateway REST APIs | GET gateways, /datasources, /datasources/{id}/status (online/offline, datasource health) | REST (SP or user auth) | On-prem + VNet |
| S7 | Scheduled refresh history REST | GET /datasets/{id}/refreshHistory — refresh duration, failure codes, timestamps not in gateway logs | REST | service-side |
| S8 | Monitoring workspace / Fabric Capacity Metrics app | CU consumption by workspace/workload (NOT per-gateway), throttling | Capacity Metrics semantic model | capacity-side |
| S9 | Windows Event Log (System/Application) | gateway service crash, restart, failure events | Event Log on host (Get-WinEvent) | On-prem |
| S10 | VNet diagnostic download | System Counters, Mashup, Query Execution, Resource Consumption (CapacityUnitSeconds/gateway) | Portal / REST Parquet+JSONL pull | VNet only |
| S11 | OS-level NIC / disk / host metrics (Azure Monitor VM, PerfMon Network) | network bandwidth & latency, disk IO, spool-disk free space | Azure Monitor agent / PerfMon — NOT in any gateway diagnostic | On-prem host |
| S12 | EvaluationContext field (in QueryStart) | artifactId (datasetId/dataflowId) for Fabric workloads only — not Dataflow Gen1, not Paginated Reports | parse QueryStart log | On-prem |

Backbone note: S11 (network) is the most common real bottleneck and is invisible to S1–S10. S7, S9, S11, S12 are the signals most likely to be gaps in any existing tool (confirmed in §5 / Phase 2.5).

3. Jobs-to-be-done (the requirements later phases score against)

- Query saturation — which queries/datasources are consuming the gateway, and how is time split (source-read vs processing vs spool)?

- Refresh fault attribution — is a failing refresh the gateway's fault, the source's, or the network's?

- Headroom — gateway CPU/memory/mashup-container headroom per node; when to scale out.

- Source→gateway routing — which datasources route through which gateway/cluster.

- Spool disk spill — are spooler files spilling to disk; is spool-disk space at risk?

- Online/health — is each gateway node up (heartbeat), and are its datasources reachable?

- Cluster load skew (added per critique) — is load balanced across cluster members, or is one node hot?

- Identity correlation — map a slow gateway query to the dataset/report/user/refresh that caused it.

- Network bottleneck — is gateway→cloud bandwidth/latency the constraint? (requires S11)

- Service stability — is the gateway service crashing/restarting? (requires S9)

4. VNet scope decision (forced)

Decision: VNet is DESCOPED from v1; documented as a separate v2 sub-architecture.

Rationale:

- VNet collection is a portal/REST pull of Parquet/JSONL — architecturally disjoint from the on-prem file/Eventstream push model. Bundling it fractures the collector design (critique #2).

- VNet diagnostic download is unavailable under Fabric Private Link (MS docs) — a hard blocker for many enterprise tenants.

- VNet adds a unique signal (S10 Resource Consumption / CapacityUnitSeconds) worth capturing later, but it does not share schema or cadence with on-prem.

v2 VNet sub-architecture (deferred): a scheduled REST poller that pulls the diagnostic download, lands Parquet in OneLake, and conforms the Query Execution + Resource Consumption schemas into the same gold model. Tracked as an explicit open item, not built in v1.

5. BUILD-VS-FORK GATE (mandatory deliverable)

The decision the entire pipeline exists to make. Scored in Phase 2.5; criteria defined here.

5.1 What FPM already provides (baseline teardown — verified this session)

FPM (microsoft/fabric-toolbox → fabric-platform-monitoring; successor to deprecated RuiRomano/pbigtwmonitor + ecotte/Fabric-Monitoring-RTI):

- Collection: gateway-node PowerShell — Run-GatewayHeartbeat, Run-UploadGatewayLogs, Get-DataGatewayInfo; config generated by a Gateway Config notebook.

- Ingestion/storage: two Eventstreams (Heartbeat, Reports) → Eventhouse / KQL DB with curated views (QueryExecutionUnified, GatewayNodeStatusWithInfo, SystemCounters, QueryConnections).

- Serving: DirectQuery semantic model (~18 measures) + 6-page Power BI report (Gateways, Jobs, Job Details, Queries, Running Jobs, System Counters) with page auto-refresh.

- Identity correlation: Job Details carries workspace id / item id / service name / datasource kind — partial S12 coverage.

- Multi-cluster: native via GatewayObjectId discrimination + cluster slicers.

- Maintained: active in fabric-toolbox; covers S1, S2, S5, S6, partial S3/S12.

5.2 Verified FPM gaps (pre-seeded; confirmed in Phase 2.5)

| Gap | Signal | Evidence |
| --- | --- | --- |
| Network bandwidth/latency | S11 | Explicitly outside gateway diagnostics (MS docs) |
| Windows Event Log (service crash/restart) | S9 | Not collected by FPM scripts |
| Cluster load-skew detection | S1-derived | No FPM measure for per-node load distribution |
| Scheduled refresh history | S7 | Not ingested; lives in dataset refresh REST |
| Identity correlation completeness | S12 | EvaluationContext populated for Fabric workloads only — not Dataflow Gen1 / Paginated Reports |
| Delta/OneLake-native storage | — | FPM is KQL/Eventhouse-centric; bridgeable via Eventhouse OneLake availability, not a rewrite |
| VNet Resource Consumption | S10 | On-prem only; VNet descoped (§4) |
| Known bug | — | Get-DataGatewayInfo SP 401 (Fabric community) |

5.3 Gate scoring rule

Phase 2.5 classifies every candidate feature as [FPM Covers] / [Partial] / [Gap] / [Bug] and scores each Gap by (operator value × build effort⁻¹).

- Weighted Gap Score < threshold → FORK PATH. Output = FPM extension spec: new Eventstream sources (Windows Event Log collector, refresh-history REST poller, Azure Monitor network bridge), new KQL functions/report pages, and — if Delta/OneLake is required — the Eventhouse OneLake availability bridge rather than a parallel pipeline.

- Weighted Gap Score ≥ threshold → GREENFIELD PATH. Output = Delta medallion + PySpark + PowerShell build spec, with the bridge to reuse FPM data where sensible.

[Inference] Prior: Based on all session evidence, the gate is expected to resolve to FORK/EXTEND — the gaps (S7, S9, S11 + Delta bridge) are additive pollers and a storage bridge, not reasons to re-implement FPM's collection. Greenfield would mostly re-build what FPM maintains. This prior is to be confirmed, not assumed, in Phase 2.5.

6. Success criteria for the final tool

- Answers all 10 jobs-to-be-done (§3), or explicitly documents which signal makes one unanswerable.

- Closes at least the verified gaps S7, S9, S11 that FPM misses.

- Reuses FPM (fork/bridge) wherever it already wins — no re-implementing maintained collection without cause.

- Delta/OneLake-accessible analytics layer for retention + custom analysis (via bridge if forking).

- Honest about limits: network blind spot addressed via S11; identity correlation labeled fuzzy/time-bounded; paginated/Gen1 exclusions documented.

- Code delivered as labeled reference stubs ([STUB]/[ADAPTED-FROM-FPM]/[NET-NEW]) with a Known-Unknowns section — never claimed "working" without a live-env pilot (Phase 5).

7. Process changes adopted from the critique

- Phase 2.5 (FPM gap-delta) inserted as the keystone feeding the gate.

- Phase 3 runs only if gate=greenfield or leadership-grade evidence is needed; uses two-pass (blind cluster → informed reconciliation), separating product gaps from discovery deficits; sourced from community.fabric.microsoft.com (no rate limit) + Reddit archives rather than live rate-limited/paid APIs.

- Phase 1 quotas replaced by coverage-saturation (we largely have the inventory already); FPM + predecessors are Tier-0, always included.

- Phase 4 gated and code-labeled; Phase 5 validation/pilot added (deferred to a real Fabric env).

Phase 0 complete. Next: Phase 2.5 gap-delta table → resolve the gate. Sources cited inline; verified facts carried from this session's prior research + the pipeline critique.