Phase 5 — Validation & Pilot Runbook

Purpose: Prove the build-new gateway monitoring tool works against a live Fabric workspace + real On-Premises Data Gateway, and confirm or refute every [Unverified] / [Assumption] in the starter code before it is trusted in production.

Why this phase exists: All Phase 4 starter code is reference implementation. It compiles and its pure-Python logic is unit-tested (CSV parsing, EvaluationContext normalization), but no PySpark/Fabric/PowerShell-on-Windows path has run end to end. This runbook is the gate between "reference" and "production."

0. Prerequisites for the pilot

- One non-production Fabric workspace on F8+ capacity (F16 recommended).

- One real On-Premises Data Gateway (standard mode) processing at least a few refreshes/queries — ideally a cluster of 2+ nodes to exercise fleet/skew logic.

- Service principal + Entra security group + Key Vault per starter/config/credentials.md.

- Gateway performance logging on (default) — confirm the four log files exist under ReportFilePath.

- (Optional) An existing FPM deployment if you want to validate the FPM bridge path.

1. Deploy order (dependency-correct)

| Step | Action | File | Success signal |
| --- | --- | --- | --- |
| 1 | Provision SP + Key Vault + tenant settings + gateway Admin role | config/credentials.md | SP can call GET /gateways (200, not 401) |
| 2 | Create Lakehouse; set notebook params | config/config.sample.json → config.json | ABFSS path resolves in a notebook |
| 3 | Deploy collectors to a gateway node; schedule | collectors/*.ps1 | JSON files appear in Files/bronze_landing |
| 4 | Run bronze ingest | notebooks/01_bronze_ingest.py | bronze_* Delta tables created, row counts > 0 |
| 5 | Run silver correlate | notebooks/02_silver_correlate.py | silver_* tables; triage + attribution rows |
| 6 | Run gold aggregate | notebooks/03_gold_aggregate.py | gold_* tables; fleet + skew computed |
| 7 | Bind semantic model (DirectLake) + measures | semantic-model/measures.dax | Measures resolve; report renders |
| 8 | Configure Activator rules | alerting/activator-rules.md | Test alert fires on a forced condition |
| 9 | (Optional) Enable FPM bridge | 01_bronze_ingest.py USE_FPM_BRIDGE=True | FPM Eventhouse Delta reads into bronze |

2. The [Unverified] / [Assumption] confirmation matrix

Every load-bearing unknown, how to test it, and what to do if it's wrong. This is the core of Phase 5.

| # | Item | Where | How to verify | If wrong → fix |
| --- | --- | --- | --- | --- |
| U1 | EvaluationContext encoding (direct JSON vs base64) | 01_bronze_ingest.py parse_evaluation_context | Inspect 10 raw QueryStart rows; check if EvaluationContext starts with { or is base64. The normalizer auto-detects, so just confirm artifact_id is non-null for Fabric-workload rows | If neither: capture the real format, extend _normalize_eval_context. Attribution (#3) degrades gracefully to null, not a crash |
| U2 | JSON key names $.artifactId / $.artifactKind | same | Parse a decoded EvaluationContext; confirm exact key casing/nesting | Update the get_json_object paths to the real keys |
| U3 | CSV quoting in gateway logs | 01_bronze_ingest.py parser | Find an ErrorMessage containing a comma; confirm the row parses into the right field count (now uses RFC-4180 csv reader) | Already hardened; if logs use a non-standard delimiter/escape, set csv.reader dialect |
| U4 | Get-DataGatewayClusterDatasource cmdlet name | Get-GatewayInventory.ps1 | Get-Command -Module DataGateway \¦ Select Name — confirm the actual datasource cmdlet | Swap to the real cmdlet name from the module |
| U5 | Get-DataGatewayInfo SP 401 bug | inventory collector | Run inventory under the SP; if 401, confirm latest fabric-toolbox main + SP gateway Admin role | If still 401: fall back to user-delegated auth for inventory only, or Power BI REST GET /gateways |
| U6 | Activator rule DSL/syntax | alerting/activator-rules.md | Build one rule in the Activator UI from the spec; confirm it fires | Adjust rule spec to match the real Activator config surface |
| U7 | DirectLake vs DirectQuery for the model | measures.dax, architecture §4 | Confirm gold Delta tables are DirectLake-eligible (V-Order, supported types); check fallback-to-DirectQuery events | If DL falls back often: OPTIMIZE/V-Order gold, or accept DQ for hot tables |
| U8 | Spool directory path (service-account variance) | Collect-DiskSpool.ps1 | Confirm actual spool path for this gateway's service account | Set explicit path override in config |
| U9 | Fabric notebook ABFSS pathing | all notebooks | Confirm LAKEHOUSE_PATH pattern resolves in this workspace | Use the workspace's actual OneLake path/mount |
| U10 | mergeSchema=true on append | _write_bronze_delta | Force a new column in a test log; confirm append succeeds without error | If it errors: pre-evolve schema or use Delta ALTER TABLE |
| U11 | RequestId attribution fuzziness | 02_silver_correlate.py | Measure match-rate of gateway RequestId → Activity Events over a known window; record % matched | Document real match rate; never present as exact — label the report visual accordingly |
| U12 | Paginated reports not logged / Premium queries sometimes missed | coverage | Run a paginated report + a Premium-capacity refresh; confirm absence in logs | Document as known coverage gaps in the report footer |
| U13 | StreamBeforeRequestCompletes interaction | Collect-DiskSpool.ps1 | Check the gateway config value; correlate with spool behavior | Note the setting's state alongside spool metrics |

3. Per-differentiator acceptance tests

| Differentiator | Test | Pass criteria |
| --- | --- | --- |
| #1 Real-time alerting (pain #1) | Stop the gateway service; wait one heartbeat interval | Activator fires an offline alert within (interval + processing) ≤ ~2–3 min |
| #5 Schema-adaptive parser (pain #4) | Inject a log file with a new column added mid-schema; re-run bronze | Ingest succeeds, new col lands in _extra_cols (or as a real col via mergeSchema), no DataFormat.Error |
| #4 Network metrics (pain #7) | Run a large refresh; capture NIC bytes/sec during it | bronze_network_metrics shows throughput; correlates in time with a high SpoolingTotalDataSize query |
| #2 Unified triage (pain #2) | Force a refresh failure (e.g., stop the source DB mid-refresh) | silver_triage row joins the service refresh error + gateway ErrorMessage + any Event Log entry in the same window, with a confidence label |
| #3 Best-effort attribution (pain #3) | Trigger an on-demand refresh of a known dataset | silver_identity_attribution links that RequestId → dataset, flagged best-effort; record the match rate (U11) |
| Fleet + skew (pain #6) | Run refreshes across a 2+ node cluster | gold skew score reflects real per-node load; fleet page lists all nodes |
| Disk-spool alert (pain #9) | Lower the spool-free threshold below current free space | Activator fires a disk alert |
| Credential drift (pain #10) | Expire/lock a datasource credential | Datasource status flips; credential-drift alert fires |

4. Pilot exit criteria (go/no-go for production)

- [ ] All 3 notebooks run end-to-end in Fabric with no runtime errors.

- [ ] Every U-item (U1–U13) is confirmed or has a documented fix applied.

- [ ] All 8 per-differentiator acceptance tests pass (or a gap is documented with a workaround).

- [ ] Attribution match-rate (U11) measured and displayed honestly (not as "exact").

- [ ] Alerting proven to fire for offline, disk-spool, and credential-drift conditions.

- [ ] Known coverage gaps (paginated reports, Premium miss) noted in the report UI.

- [ ] config.json uses Key Vault refs only — no secrets committed (.gitignore enforced).

5. What to record for the repo

After the pilot, update the repo with a docs/VALIDATED.md capturing: gateway version tested, EvaluationContext encoding found, RequestId attribution match-rate, DirectLake eligibility result, and any cmdlet/API corrections. This turns [Unverified] labels into [Verified against gateway vX.Y, June 2026] and is what makes the fork trustworthy for the next adopter.

6. Honest limitations that a pilot will NOT fix (design constraints, not bugs)

- Query→identity is inherently fuzzy — the gateway log has no DatasetId/UserId; time-window + RequestId is the ceiling until Microsoft adds identity to the schema.

- Network is host-level, not per-query — NIC counters show host throughput; attributing a specific byte to a specific query is correlation, not measurement.

- VNet gateways are out of scope (v1) — no host to run collectors on; see architecture §VNet for the v2 REST-pull path.

- Paginated reports + some Premium queries aren't in the gateway logs at all — no tool can surface what the gateway doesn't log.

Phase 5 runbook complete. Execute against a live environment to graduate the starter code from reference to production. Every unknown has a test and a fallback — the tool is honest about what remains to be proven.